Goals

1. Revamp the backend with Firestore and Firebase Authentication.
2. Add enhanced feed features, like filtering and more descriptive post pages.
3. Allow users to join, or share interest in, specific posts.
4. Expand user profiles and add more user features.
5. Add more dashboard functionality (refreshing, etc.).
6. Add post pages, where users can join and read more about the posts.

Sprint Backlog

Research Time [ Total: ~15 hours ]

Force users to verify email before being able to use the application [ Complete, ~4 hours ]

Add descriptive posts and interactivity with each post (interested, joined)[Complete, ~12 hours ]

Feed filtering by sport/time/days [ Complete, ~4 hours ]

Unit Tests [ Complete, ~2 hours ]

Authentication in Firestore [ Complete, ~4 hours ]

Expand User Profiles [ Complete, ~10 hours ]

Add dashboard functionality [ Complete, ~10 hours ]

Firebase Implementation [ Complete, ~15 hours ]